## Slide 1: Learning Centre System
Systems Maintenance Team of 2022

## Slide 2: Agenda
We are here to talk about our maintenance cycle.
About LCS – Michael
What maintenance we did – Marc
The implementation of new features – Charles
What’s next – Michael
Overall learning outcome – Jeremy
Demo – Xavier & Zhaojiang

## Slide 3: About the Learning Centre System
The Learning Centre system is an application that will facilitate and automize many parts of the tutoring service of Heritage College.
It will allow teachers to create meetings for their tutoring time
and students will be able to queue up to enter the tutoring meeting.
Overall, it will be useful for mainly Teachers of the Learning Centre and students that use it.

## Slide 4: Maintenance
None, however, the Runbook was updated to facilitate future deployments and all features that were added during this cycle took future proofing into account.
To ensure that the systems continues to be usable going forward the team changed the version of Visual Studio version from .NET Core 3.1 to the latest framework: .NET 6.0
Adaptive Maintenance
Preventative Maintenance

## Slide 5
Fixing crashes
Permission Issues
Groups and meetings
Incorrect information displayed
And more...
A high priority for this maintenance cycle was to fix bugs and stabilize the application like:
Corrective Maintenance Bugs Fixes
Fixed misleading error message for unauthorized users.
Fixed the issue that a null value is returned for the employeeid.
Fixed a teacher/coordinator creates a new scheduled table if there is no semesters active.
Fixed application prevents students from logging in when they cross join groups.
Fixed the table displays schedule grid which does not organized correctly based on hours.
Fixed no courses in dropdown when joining a queue.
Fixed a coordinator cannot get the correct teachers of the department and display them.
Fixed "Create Group" button when a group has been created.
Fixed table does not show up on student side when teacher changes table date.
Fixed a teacher can't drag students to the meeting in IE.
Fixed the student does not get a notification when a teacher removes a student from the queue or is absent.
Fixed the button does not disappear/appear when a queue is locked or unlocked.
Fixed the display issue when a teacher changes comment on table.
Fixed teacher home page does not show all tables for one day.
Fixed the page crashes when student joins the group which does not use anymore.
Fixed students can join other student study group queue even if the queue is locked.
Fixed the page crashes when a teacher moves a student who does join the queue then logout.
Fixed a teacher can enter another teacher's tables using an URL.
Fixed a teacher can't add table from another table begin or end time.
Fixed the page crashes when deleting a table where there are still groups inside.
Fixed a teacher can't add table from another table begin or end time.
Fixed the student1 is kicked out of the queue when the teacher switches the queue order.
When a student joins a queue then leaves the queue, the teacher see them in their queue. This does not happen anymore.
When a coordinator deletes a table for a teacher, there is no message that confirms the table was deleted. Now it will display a confirmation message.
When a student attempted to leave a queue after being accepted by the teacher, the page crashes. This does not happen anymore.
The meeting page updates queue length when a student leaves and joins a queue.

## Slide 6: New Features
Added office hours to the system: a way for teachers to have their office hour meetings using the system
Teachers and coordinators manage their own office hour tables
The schedule also now supports office hours, so students can find when their teachers hold their office hours in a central place
Navigate between weeks of the schedule using a calendar or arrows
Search for specific teachers for that week
Join meeting from schedule page as a student
Page Redesign
No more reloading on the teacher meeting page when...
A student joins
A student leaves
A student joins a group
A student leaves a group
No more reloading on the student home page when...
A teacher starts a meeting
A teacher locks the queue
A teacher puts a new comment
A teacher adds you to the meeting
A teacher creates a meeting
Sockets
Schedule
Office Hours

## Slide 7: Demo:
https://cstest.cegep-heritage.qc.ca/LCS_Final_F22 https://csdev.cegep-heritage.qc.ca/Projects/LCS_Final_F22

## Slide 8
What’s left to be done?
Adapting the system for the school network
Add functionality to Reserve Office Hours' time
Rename the application to have a name that includes the Office Hour functionality
Improve the navigation
Polish dynamic updates with Signal R
Continue to improve the stability of LCS
Add notifications for changes in the tables, for both teachers and students

## Slide 9: Project Retrospective

## Slide 10
LCS was not ready for production. The basics of the main functionality were laid down, but more features and bug fixes were required
In terms of TFS, we found a good amount of tasks and bugs yet they did not provide us with enough description on how to work on them
The documentation for publishing proved to be very useful when we had to do our publishing
By the end of our maintenance cycle, LCS is in better shape but it is still an unfinished application
Our team’s main focus was to fix bugs that affected the applications main flow
Not only were we able to fix a lot of bugs but we also were able to add a lot of new features.
We sincerely believe that with the work we provided, LCS became a system that has the potential to be in production with a bit more help
We provided updated documentation to TFS and made sure our remaining tasks were very descriptive
At the Start
In the End
The Progress

## Slide 11
Working as a maintenance team for LCS deeply increased our knowledge on teamwork, testing, time estimation and overall it improved our coding skills
Testing
Our testing initially had no structed and wasn’t organized for a full system test:
Fix: Organize Testing, note down in a document what passed or failed and assign the bug for the next sprint if needed
Result: A lot more time then needed on testing, no coordination on who tests what and overall testing effectiveness was decreased
Time estimation
Breaking down tasks will always be helpful. Broad or large tasks affected our capacity estimates and sprint velocity more than expected
Coding Skills
Clean code goes a long way. Leaving comments and making sure a function has a single purpose are essential
Lessons Learned

## Slide 12: Thank You
Any Questions?